# Track 0 — Foundations (no regressions)

T0.1 — Teams shell + logout (quick)

- Scope: Ensure Teams pages use a shared layout with Org switcher + Logout.

- Files: apps/audit-agent-frontend/src/layouts/TeamLayout.vue

- Done means: Header shows Projects/Tasks links, Org switcher, and working Logout.

T0.2 — Env & routing separation (already mostly done)

- Scope: Keep dual API bases working: VITE_API_BASE_URL (core) and VITE_TEAMS_API_BASE_URL (teams).

- Files: apps/audit-agent-frontend/src/lib/api.ts, frontend .env.*

- Done means: /api/orgs… and new Teams endpoints hit port 3000 (or Render Teams URL).

# Track 1 — Team Tasks (CRUD + UX, minimal clicks)

T1.1 — Backend: org-scoped tasks

- Scope: CRUD under orgs/{orgId}/tasks (projectId optional for now).

- Files: server/src/api/orgs/taskRouter.js, server/app.example.js

- Endpoints:

  - GET /api/orgs/:orgId/tasks?projectId=x

  - POST /api/orgs/:orgId/tasks (title, projectId?, tags?)

  - PATCH /api/orgs/:orgId/tasks/:taskId (status/progress/assignee/notes)

  - DELETE /api/orgs/:orgId/tasks/:taskId

- Done means: Unit-tested handlers, 200/4xx/5xx paths; Firestore writes consistent timestamps.

T1.2 — Frontend: Smart Task Board

- Scope: “My Tasks”, “Unassigned”, compact “All”; quick-add + claim.

- Files:

  - Store: apps/audit-agent-frontend/src/stores/taskStore.ts

  - Views: src/views/TeamTasks.vue

  - List: src/components/TaskList.vue

- UX:

  - Quick add input (enter to create).

  - “Claim” button for unassigned.

  - Status toggle & progress edit (Element Plus el-switch / el-slider).

- Done means: Loads in <1s on ~200 tasks; optimistic UI; empty states.

T1.3 — Rules: safe self-claim

- Scope: Allow member to set assignedTo from null → self.

- Files: Firestore rules (tasks match block).

- Done means: Only org members can read; owners/managers full write; members can update own tasks; self-claim allowed when previously unassigned.

# Track 2 — Voice-first “one-click” capture (reuse, not rebuild)

T2.1 — Voice → Task (create)

- Scope: Reuse existing recorder & Whisper flow; drop-in for Teams context.

- Files:

  - src/components/VoiceToTaskButton.vue (wrap existing recorder)

  - Store call to POST /api/orgs/:orgId/tasks

- Done means: Click mic → speak title → task appears; no core flow changes.

T2.2 — Voice Intent: update_task

- Scope: Extend existing /api/voice/command to handle “update X to 80%, note: …”.

- Files: server/src/api/orgs/voiceIntent.js

- Behavior:

  - Parse intent → search task by prefix range (title) within org/project.

  - Update progress, lastNote, lastUpdateAt; add updates subdoc.

- Done means: Natural phrases work; TTS confirmation plays; no duplicate app in Admin.

# Track 3 — Auto-assignment & Pull model

T3.1 — Auto-assign

- Scope: Assign unassigned tasks to least-loaded non-guest member (fallback owner if solo).

- Files: server/src/api/orgs/taskRouter.js (POST /auto-assign)

- Data: orgs/{orgId}/members/{uid} with activeTasks, role, skills?

- Done means: Batch assign respects load; idempotent; returns summary {assigned, skipped}.

T3.2 — Pull / Claim

- Scope: Member can claim an unassigned task.

- Endpoint: POST /api/orgs/:orgId/tasks/:taskId/pull

- Rules: Self-claim rule enabled.

- Done means: Claim prevents race; 409 if already assigned; increments member load.

T3.3 — (Later) Skill-aware assign

- Scope: Rank by (skill match – activeTasks weight).

- Done means: Flag aiAssigned + reason.

# Track 4 — Snapshots & Recaps (owner/manager “What’s everyone doing?”)

T4.1 — Updates stream

- Scope: Every task change writes a lightweight event or uses updates subcollection.

- Data: orgs/{orgId}/projects/{projectId}/tasks/{taskId}/updates/{updateId}

- Done means: Standardized shape {userId, userName?, taskTitle, progress, note, timestamp}.

T4.2 — Daily Snapshot API

- Endpoints:

  - GET /api/orgs/:orgId/snapshots/today

  - GET /api/orgs/:orgId/people/:uid/snapshots/today

- Files: server/src/services/snapshotBuilder.js, snapshotRouter.js

- Builder: reduce yesterday’s updates into counts, top changes, overdue, blockers.

- Done means: Renders in O(1) reads; avoids heavy client queries.

T4.3 — Voice Recap (team)

- Endpoint: GET /api/voice/daily-recap?orgId=…

- Done means: Returns text + TTS URL; plays from dashboard button.

T4.4 — Weekly Recap + (optional) WhatsApp

- Endpoint: GET /api/voice/weekly-recap?orgId=…&toPhone=+E164

- Cron (Render/Firebase): Friday run.

- Done means: Stable weekly message; link to voice file; rate-limit friendly.

# Track 5 — Meetings MVP (low-cost, self-host friendly)

T5.1 — Signaling routes

- Endpoints: /api/rtc/offer, /api/rtc/answer (auth: org member)

- Files: server/src/api/orgs/rtcRouter.js

- Done means: 2–4 person P2P calls work for short standups; local record via MediaRecorder.

T5.2 — Transcript → Tasks

- Scope: After meeting, upload audio → transcribe → extract action items → create tasks.

- Files: reuse voice pipeline + simple extraction prompt.

- Done means: “Log Meeting” produces 0+ tasks, plus a note on the meeting doc.

# Track 6 — AI Coach Loop & Reflection Dashboard (personalization, optional this sprint)

T6.1 — Coach loop

- Endpoints: /api/voice/start-coach, /api/voice/submit-reflection

- Stores reflections under orgs/{orgId}/user_reflections.

- Done means: Asks 1 friendly prompt, stores voice+text, returns short TTS encouragement.

T6.2 — Reflection Dashboard

- Endpoint: /api/reflections/dashboard?uid=…&orgId=…

- View: timeline with weekly cards, sentiment chip, audio replays; streak badge.

- Done means: Loads last 8–12 weeks quickly; looks native to Teams theme.

# Track 7 — Security, Rules, Indexes, Perf

T7.1 — Firestore rules hardening

- Org member read on org data; role-based writes on tasks/meetings/templates.

- Self-claim & self-update allowed only to own tasks.

T7.2 — Index hygiene

- Ensure:

  - updates.timestamp (collectionGroup) orderBy + where

  - Common composite for tasks filters (status+projectId, assignedTo+status, dueDate)

- Done means: No console “requires index” prompts in regular flows.

T7.3 — Perf

- Limit list queries (<=200) + infinite scroll if needed.

- Use server timestamps; avoid N+1 by fetching org doc only when needed.

- Cache recent snapshot docs; compute heavy summaries in builder, not UI.

# Track 8 — DevOps & DX

T8.1 — Run scripts

- Teams API:

  - Dev (Node ≥20): nodemon --watch src --exec "node -r dotenv/config app.example.js dotenv_config_path=.env.teams"

  - Prod (Render Web Service): node app.example.js

- Frontend: npm run dev (Vite) / Vercel or Render Static in prod.

- Done means: One-command boot for each service; docs in README-teams.md.

T8.2 — Render deploys

- Two services from same repo:

  - Core backend (existing)

  - Teams API (root server/)

- Env on Teams:

  - PORT, CORS_ORIGIN, FIREBASE_SERVICE_ACCOUNT_BASE64, OPENAI_API_KEY, optional Twilio/ElevenLabs.

- Done means: Green deploy; health check 200 on /healthz.

T8.3 — Observability

- Add minimal request logger + error handler (redact PII).

- Console tracking-id from gRPC errors already shows; propagate as x-request-id.

# Track 9 — QA plan (what to verify)

- Tasks:

  - Create via text & voice → appears in correct org/project.

  - Update via voice (“update X to 70%”) → progress & note saved.

  - Claim flow: two clients race → only one succeeds; 409 on loser.

  - Auto-assign assigns evenly as unassigned grows.

- Snapshots:

  - After several updates, daily snapshot shows correct counts.

  - Daily Recap speaks back a coherent summary.

- Meetings:

  - 2–4 users connect P2P; record → transcript → 0+ tasks created.

- Rules:

  - Non-member cannot read org data.

  - Member cannot update others’ tasks except allowed fields.

- Perf:

  - Task board loads <1s for 200 tasks on average connection.

## Suggested sequencing (dependency-aware)

- T1.1/T1.2/T0.1/T1.3 (board baseline + rules)

- T2.1/T2.2 (voice create/update)

- T3.1/T3.2 (auto-assign/pull)

- T4.1 → T4.3 (updates → daily recap)

- T5.1/T5.2 (meetings MVP)

- T6.1/T6.2 (coach + dashboard, if you want this sprint)

## Acceptance bar (prod-level)

- Zero 404/looping requests; no cross-server leaks.

- Voice flows reuse existing components; no duplicated recorder logic.

- All org/team writes go through Teams API; core backend untouched.

- Firestore rules enforce least privilege; passing a short pentest checklist.

- Render deploys are independent; .env separation is clean.

you’ve nailed the goal:

build the full Teams system end-to-end without disturbing the customer-side (core app), while maximizing code reuse and keeping future updates frictionless.

here’s how we’ll keep that guarantee — this is your ideal modular + reusable plan 👇

## 🧭 guiding principles

| principle | what it means | result |
| --- | --- | --- |
| isolation | teams logic (orgs, tasks, meetings) lives under its own folder structure & API base | no cross-impact with core |
| reusability | shared logic (auth, voice, utils, UI atoms) stays in /shared/ and is imported by both core + teams | avoid duplicate bugs |
| compatibility | same framework (vue 3 + tailwind + element-plus) and same pinia pattern | consistent DX |
| progressive rollout | everything behind a “teamsEnabled” flag and /team/... route prefix | safe, toggleable |
| minimal coupling | no direct imports from core features into teams (only via /shared) | clean dependency graph |

## 🗂️ ideal folder layout

apps/

audit-agent-frontend/

src/

shared/                      ← ✅ reusable layer

components/                ← e.g. VoiceCapture.vue, Loader.vue

stores/

authStore.ts             ← shared login/session

voiceStore.ts            ← whisper + TTS

lib/

api.ts                   ← chooses API base dynamically

firebase.ts              ← shared firebase client

modules/

core/                      ← customer-side app

views/

stores/

teams/                     ← team features

views/

TeamTasks.vue

TeamProjects.vue

TeamMeetings.vue

components/

TaskList.vue

VoiceToTaskButton.vue

MemberLoadPanel.vue

stores/

taskStore.ts

layouts/

TeamLayout.vue

✅ frontend rule of thumb

if something is generic UI or logic, put it in /shared/.

if it’s org/team-specific, keep it under /modules/teams/.

## 🧩 backend modularity

server/

app.example.js

firebaseAdmin.js

src/

api/

orgs/

taskRouter.js

orgRouter.js

voiceIntent.js

rtcRouter.js

services/

automationEngine.js

snapshotBuilder.js

✅ keep Teams API under its own /api/orgs/ scope, never touching legacy /api/... routes from core backend (port 4000).

## ♻️ what gets reused between apps

| area | reuse from core | where to move |
| --- | --- | --- |
| Auth / JWT / Firebase session | ✅ same authStore + token refresh | /shared/stores/authStore.ts |
| Voice recording / Whisper / ElevenLabs | ✅ same VoiceCapture & voiceStore | /shared/components/VoiceCapture.vue |
| Date & time utils | ✅ same useTime.ts or dayjs wrapper | /shared/lib/time.ts |
| Notifications / Toasts | ✅ same composable | /shared/composables/useNotify.ts |
| API wrapper | ✅ single api.ts that switches between bases | /shared/lib/api.ts |

## 🚧 boundaries to protect customer side

- no imports from /modules/teams/* in core routes.

- no writes to users/* or core_tasks/* from Teams API.

- use separate Firebase collections:

core: users/{uid}/tasks

teams: orgs/{orgId}/tasks

- feature flags:

  - teamsEnabled in env + store

  - coreEnabled default true

## 🔒 deployment separation

| service | env file | port | deploy target |
| --- | --- | --- | --- |
| core backend | .env | 4000 | render → audit-agent.onrender.com |
| teams backend | .env.teams | 3000 | render → teams-api.onrender.com |
| frontend | .env.production | vite (5173 build) | vercel / render static |

frontend decides route:

if (path.startsWith('/api/orgs'))

base = import.meta.env.VITE_TEAMS_API_BASE_URL

else

base = import.meta.env.VITE_API_BASE_URL

so even if both APIs share some code, they never share traffic.

## 🧠 code reuse check for CodeX

before adding new file, they should ask:

“is this logic already in /shared or could it live there?”

if yes → import, don’t duplicate.

if not → keep it in /modules/teams.

## 🧱 scalability readiness

- teams routes stateless → horizontally scalable.

- firestore collection partition: per org.

- tasks paginated, limited, indexed.

- meeting rtc lightweight (signaling only, peer-to-peer).

- easy to move to microservices later (Teams API can stand alone).

## ✅ checklist before merge

- new code builds with both envs (npm run dev for core + teams).

- npm run lint passes (no cross import warnings).

- /shared has no team-specific names.

- feature flag disables Teams fully if teamsEnabled=false.

- Firestore rules updated (self-claim + role check).

- Core customer workflows unchanged.

### 🧩 final motto for CodeX:

“Build like Lego, not like glue.”

Each module clicks into place without sticking to the other.